## Slide 1: Prefeasibility Study of Trade and Logistics Centre (TLC) in Sugd Region of Tajikistan under Shymkent-Tashkent-Khujand Economic Corridor (STKEC) Draft Final Report Discussion
September 2023

## Slide 2: Agenda for Discussion
To seek feedback and valuable inputs on the study outcomes to finalize the report.
To present the outcomes of prefeasibility study of TLC
To discuss the way forward and next steps to be taken by the government
2

## Slide 3: Contents
01
Project Background for TLC
02
Rationale and context for TLC Development
03
Concept Plan
04
Financial Analysis
05
External Enablers
06
Way Forward and Questions
Prefeasibility study for establishment of TLC under STKEC

## Slide 4
Project Background for TLC
01
Prefeasibility study for establishment of TLC under STKEC
4

## Slide 5
Project Background and Progress Update
Aug 2020
Nov 2021
Dec 2021
Feb 2022
May 2022
2023 – Present day
Concept Plan and Draft pre-feasibility report finalized by the study team
Regional workshops for gathering inputs from the Government to finalize the study
Background report preparation, as-is assessment on various development components of TLC
Empanelment of consultants for concept plan for TLC
Virtual Inception workshop in Tajikistan (TLC)
Stakeholder consultations with government and private sector
Feb – Apr’22: Bilateral consultations undertaken with government agencies
Study team conducted as-is assessments and background review
Inception report submission
Roadmap for STKEC development including the proposal for development of TLC*
Development of TLC
Jan - Mar’23: Concept planning for TLC
Aug’23: 4th location for TLC (near Khujand airport) proposed for further consideration
Oct 2022
Jan-Aug 2023
Field Visit to Tajikistan – meetings with various government stakeholders on findings of background report
Sadaf Industrial Zone suggested as the 3rd potential location for TLC
*Transport and Logistics Center
Prefeasibility study for establishment of TLC under STKEC

## Slide 6
Key Inputs
Key Stakeholders
Stakeholder Consultations and Key Inputs
1
Khujand logistics Centre
Taj Chamber of Commerce
Ministry of Agriculture
Ministry of Economic Development
National Standards Agency
Ministry of statistics
National Customs Authority
Administration Khujand city and Sugd Oblast
Ministry of Transport
Ministry of health and Sanitary and Epidemiology
Private Sector participants
2
Khujand city is rapidly growing into a business hub with 1400 SMEs and Annual production value > US $ 120 Mn and Export Turnover $ 300 Mn
Development of Testing laboratories, Quality certification labs and other SPS Measures must be considered for TLC development
Tajikistan and Uzbekistan have signed two key trade agreements. The first was the Free Trade Agreement 1996 and a multilateral agreement involving the Commonwealth Independent States Free Trade Agreement. The Bilateral trade is robust and growing each year.​
Ministry of Transport contemplated the construction of a 22 km rail track to connect the Sugd Free Economic Zone to Spitamen station, however there are issues related to lack of funds​
Strategic inputs related to the locations to be studied for development of the TLC
  Existing supply of value-added logistics services is limited in the region and leads to higher transportation cost
Prefeasibility study for establishment of TLC under STKEC

## Slide 7
Rationale and Context for TLC Development
02
7

## Slide 8: Trade and Logistics Context – Tajikistan and Sugd Region
US$ 10.49 bn
US$ 6.4 bn
~11 MTPA
~70% of cargo
Tajikistan GDP in 2022 with an annual growth rate of 8%
Value of trade & logistics in Tajikistan (as on 2022)
Estimated Cargo Volume in Sugd Region (2022) which is over 40% of overall cargo flows in Tajikistan
Handled via the largest BCP - Oybek-Fotehobod in the region
GDP Split by sectors of economy:
Exports Value: US$ 2.14 bn
Growth rate ~10%
Imports Value: US$ 4.26 bn
Growth rate ~3%
Cargo from manufacturing activity – 5.9 MTPA
Cargo from trade activity – 6 MTPA
Cargo in Sugd Region accounts for ~40% of the total cargo volume in Tajikistan
Growth rate - ~9%
Out of a total of 7 BCPs in Sugd region, Oybek – Fotehobod is one of the few international BCPs which account for ~75% of total trade from the northern markets
Source: World bank Open Data – Tajikistan GDP | ITC Trade Maps – Export and Imports volume for Tajikistan | Study team analysis on cargo volume forecasts
Chart: 
 | 52 | 15 | 33
52.00%
33.00%
Services
Agriculture
Manufacturing

## Slide 9: Projected Gap in Storage Capacity in Sugd Region
Current Storage Capacity in the region
Proposed TLC Location
Legends
Major Logistics centres
Murghob city, Gorno-Badakhshan Autonomous Region
Khorog city, Gorno-Badakhshan Autonomous Region
Tursunzade city
Parking, cargo handling, storage
Dushanbe city
Parking, cargo handling, storage, customs clearance, SPS controls
Istarafshan, Sugd province (0.67 ha)
Khujand Logistics Center (2.6 Ha)
The current warehousing facilities in Tajikistan are saturated and additional warehousing capacity enhancement is imperative to ensure business continuity in the region
Assessed storage gap
Chart: Cargo Volume in Sugd region (in MTPA)
| Current Cargo Volume | Existing Storage Capacity | Projected Capacity by 2048
 | 5.83 | 4 | 67
Existing volume surplus – 1.8 MTPA
Storage Gap: ~63 MTPA
Projected and current cargo volume are excluding the volumes for direct dispatch and only consider transportation via road
There are six logistics centres in Tajikistan, however, there are no multimodal logistics centres
Most of them lack modern logistics facilities and equipment and provide a narrow range of logistics services. Limited options for temperature-controlled storage
9
Click to check detailed demand assessment

## Slide 10
Potential Economic Benefits from TLC
Establishment of TLC
Increase Employment
Improved availability, affordability and quality of logistics and trade services
Faster development of SMEs
Reduced trade cost
Development of transport services
Growth in e-commerce
Reduce seasonal fluctuations in supply & price for food products
Improved marketability of horticulture products
Reduce supply chain risks for food products
Reduce post harvest losses
Better availability and affordability of quality food products
Increase production & export of horticulture
Enhance Food Security
Increase production and exports of manufactured goods
Less vulnerability to external shocks
Diverse composition & direction of exports
Key Economic Benefits envisaged from TLC
Stimulate overall economic growth in horticulture, manufacturing, transportation
Increase in employment
Enhanced use of digital technologies in Trade and Logistics Services
Increase in exports diversification
Improvement in availability, affordability and quality of logistics and trade services
Alignment with the National Priorities of Tajikistan
Prefeasibility study for establishment of TLC under STKEC

## Slide 11
Concept Plan
03
11

## Slide 12: Framework for TLC concept plan
Key Elements of TLC Concept Plan
Components for TLC
Location Assessment
for TLC
Zoning Plan
Infrastructural components supporting the cargo profile to be developed within TLC
Location with sufficient land availability, having proximity to major cargo hotspots, linkage to transport infrastructure, utilities, availability of social infrastructure
Suitable zoning plan for various components within the TLC
1
2
4
Land Area Requirement
Based on the demand projections for cargo flows, estimate the land area required for TLC
3
12
Institutional Models
Suitable institutional structure for development and operations of ICIC as per the best practices and prevalent models in Central Asia
5

## Slide 13: Components for TLC
Functions of Trade Centre:
Organize trade related events/exhibitions
Knowledge desk to support traders by providing market intelligence and advisory services to traders
Bringing together public and private sector stakeholders to jointly contribute to regulatory and policy dialogues
Exposition centres / expo centre | Convention centre/ meeting rooms etc. | Shopping centre or arcade
Commercial Complex or business centre or office space |  | Support infrastructure/ Parking zones
Components finalized for proposed Trade Centre under TLC:
13
Functions of Logistics Centre:
Warehouse including covered storage, open and cold storage | Packaging and distribution facility | Container depot / yard
Truck Terminal, parking facility, weighbridges | Support infrastructure/ such as administrative buildings, customs office | Truck Terminal, parking facility, weighbridges
Components finalized for proposed Logistics Centre under TLC:
Freight aggregation & distribution
Integrated storage and warehousing
Reducing sorting and handling losses
Promote multimodal freight transport
Provide value-added services such as customs clearance, container repositioning, labelling, packaging, etc.

## Slide 14: Location Assessments for TLC
18 km
22.3 km
19 km
BCP Distance: 74.0 km
I.
Nearest Highway: 1.9 km
International Highway: 4.5 km
II. KLC
III. SADAF
BCP Distance: 61.8 km
III.
International Highway: 1.7 km
BCP Distance: 64.0 km
II.
International Highway: 2.1 km
I. SFEZ
Identified Locations for TLC
Oybek-Fotehobod BCP
Khujand Airport
Khujand Railway Station
Nearest Highway / 4-land road
Legend
Oybek-Fotehobod BCP
18 km
BCP= border crossing points, KLC = Khujand Logistics Center, SIZ= Sadaf Industrial Zone, SFEZ = Sugd Free Economic Zone
Source: ABBAT Transport Carriers - Tajikistan
Proposed locations for TLC
1
Sugd Free Economic Zone (SFEZ)
Khujand Logistics Center
(KLC)
Sadaf Industrial Zone
(SUE Sadaf)
Special economic zone located within 10 km from Khujand city
Total Area: 310 Hectares, out of which vacant area >100 Hectares
Operational logistics centre within Khujand city
Total Area: 2.6 Hectares total area which is fully utilized
Non-operational industrial area near KLC
Total Area: 12.9 Hectares out of which 40,000 sq.m. of finished buildings
Details of the four land options
IV. Airport*
Airport Area (Khujand city)*
Non-operational industrial area near airport
Total Area: 95 Hectares vacant area available
*Fourth location proposed by Sugd oblast Administration for TLC. The location to be further assessed post site visits.
14

## Slide 15: Shortlisted Location for TLC - SFEZ
Detailed Site Assessment
2
Parameters
Scoring for the proposed sites
Land Features
Sugd Free Economic Zone
Khujand Logistics Center
SUE Sadaf
Connectivity & Related
Infrastructure
Internal Infrastructure &
Utilities
Capital & Operating Cost
Border Crossing Point
External Environment
Approvals & Regulatory
Authority
SFEZ has existing land up to 80 Hectares
SFEZ is more likely to have railway connectivity
SFEZ & KLC have developed and operational ecosystem for industries and logistics resp.
SFEZ has ready land which does not need additional acquisitions
KLC and SUE Sadaf have closer proximity to the Oybek-Fotehobod BCP
KLC and SUE Sadaf have better proximity to the major industries in Khujand city
SFEZ has an established institutional mechanism, being a government owned land area may follow an easier approval mechanism
Shortlisted location for TLC
15

## Slide 16: Land Area Estimation for Different Components within TLC
Land Area estimation has been done for 14.3 MTPA, i.e., 20-22% of the total projected volume
16
Chart: 
 | 32 | 32 | 65 | 72 | 79 | 81
 | 33 | 7 | 7 | 2
In hectare
Warehouse and Logistics facility
Value added services
Truck terminal and handling facility
Support infrastructure
2
Expo center (trade facilitation)
Trade and Logistics centre

## Slide 17: Zoning Plan for TLC
17
Warehouse Facility including the covered, open and cold storage space
Value Added Services including packaging, labeling, sorting and distribution center
Support Infrastructure including administration buildings, commercial offices, customs office
Exposition Center & Commercial Zone
Trucking Facility including container, depots, weighing facility, cargo handling facility
Zone 1
Zone 2
Zone 4
Zone 3
32 ha
33 ha
2 ha
2 ha
7 ha

## Slide 18: Proposed Institutional Models for TLC (1/2)
Model – I: Government – Owned Model
Existing empowered board acts as the apex body
Dedicated TLC-level project development and operations function directly reporting to the management board
The TLC function shares common services of other functions such as HR, Administration, Security, etc.
Enabler: The organizational activity for SFEZ is defined as ‘industry-innovation’, the component of Trade may also need to be added to the organizational activity
The TLC function to be created as per the laws under Decree on SFEZ
All legal rights to be guided by Decree on SFEZ
The SFEZ administration: Top management body and shall be responsible for all TLC activities
A new function for the TLC can be created which directly reports to the SFEZ Administration Manager.
TLC function can be kept separate from the industrial development function within the SFEZ administration but can share the same arrangement of functioning as SFEZ
The current organizational activity for the SFEZ does not include a trade component.
As per the FEZ law, trade activity including allocation of land for processing, sorting, packaging, labeling and storage of goods is an identified activity for FEZ and can be included in the existing SFEZ
Salient Features
Recommendations
No modification / amendment required in the FEZ law
Less changes from the current setup under SFEZ administration
High ease of implementation and approvals as precedence of the institutional structure exists within Tajikistan
Pros
18

## Slide 19: Proposed Institutional Models for TLC (2/2)
SPV Formation:
SFEZ Administration shall contribute to the equity in the form of lease rights for land
Private Developer may invest for TLC infrastructure development as its equity contribution.
Both SFEZ Administration and the developer shall get dividend share as per its equity share in this SPV.
Proposed revenue model is -1) Built-up area premium model, 2) Revenue share and 3) Co-development / Dividends model.
Lenders
Implementing Agency – SFEZ Administration
SPV for TLC
Tenants/ Users of TLC
EPC Contractors
Marketing Agencies
Private Developers
Repayment
Funding
Land as Equity
Dividends
Project Investment
Lease/ Operate components
Revenue from lease/ operations
Model – II: Public-Private Partnership Model
Salient Features
Creation of an SPV brings in more capability and bandwidth to develop the project, it also brings transparency in operations of the facility
Pros
The current FEZ law does not allow ownership of asset to any third party
The SPV created may have to grant management rights to the TLC to attract private investments in TLC
Cons
Development of requisite TLC infrastructure
Manage Design, Construction, and financing risks of the project and share market risk with the Authority.
O&M responsibility may be outsourced to a separate contractor
Responsibilities of Private Developer
19

## Slide 20
Financial Analysis
04
20

## Slide 21: Project Costs and Revenue heads for TLC
Project Costs
1
Revenue Heads for TLC
2
Total Project CAPEX
US$ 43.5 million
Total Project CAPEX
Note: Land cost has been excluded from CAPEX as this is a government land where no further cost of acquisition is to be paid
Project CAPEX for TLC
$ 0.55 million per hectare
The revenue streams in TLC include:
Volumes: Demand Assessment
Tariff: Real estate in Tajikistan
Cargo handling (warehouses)
Volumes: Demand Assessment
Tariff: consultations with stakeholders of KLC
Cargo loading and unloading works
Volumes: Demand Assessment
Tariff: KLC’s parking fee for domestic and foreign cargo vehicles
Parking with cargo
Rental area: Demand Assessment
Tariff: Monthly rental rate for commercial space based on the data of the real estate in Tajikistan
Commercial spaces rent
Tariff: Daily rental amount was based on the rate for international Expo centres
Expo centre
Chart: 
 | 20.8931 | 55.7919 | 5.9596 | 8.2645 | 9.0909
Contingency
Site preparation
Buildings
Utilities
Pre-operating expenses
21

## Slide 22: Financial Assessment
Investment Scenario – I
100% Multilateral Loan
Investment Scenario – II
Hybrid of Debt & Equity
Interest Rate
6% (mark-up (2%) and risk-free rate (4%))
Interest Rate
12.3% interest
Repayment Period
10 years
Repayment Period
5 years
Scenarios
2A. 48% - Equity & 52% - Debt
2B. Viability Gap Funding: Subsidy from the government of $18.5 million
Indicators | Scenario 1 | Scenario 2A | Scenario 2B
Project NPV | 20,304 | (4,726) | 44
Project IRR | 12.5% | 12.5% | 19.4%
Project Payback period | 14 | 14 | 9
Results of Financial Analysis ($’000)
Scenarios
-
TLC will require low-cost financing and/or sizable VGF to be financially viable.
22

## Slide 23
External enablers
05
23

## Slide 24: Policy and Regulatory interventions
S No. | Interventions | Governing Agency | Policy/Regulations for Review
(i) Incorporation of TLC |  |  | 
1 | Amendment of regulations on SFEZ to expand list of its priority activities | SFEZ Administration | Regulation of SFEZ
2 | Incorporation of a customs office within the SEFZ premises which is operated by the Tajik Customs department | Tajikistan Customs Service | Customs Code of Tajikistan
3 | Amendment of laws on free economic zones and PPPs to enable the incorporation of TLC under PPP model - the FEZ and SFEZ regulations to have a provision for formation of SPV* | PPP Council | FEZ Law of Tajikistan PPP Law of Tajikistan
(ii) Operations of TLC |  |  | 
4 | Amendment of regulations on SFEZ to simplify the entry-exit procedures for foreigners | SFEZ Administration | Regulation of SFEZ
5 | Amendment of the relevant laws & regulations to enable Govt agencies in charge of customs, food safety, SPS and veterinary control to setup their offices and, as appropriate, laboratories and provide clearance and/or certification services at the TLC | SFEZ Administration, Tajikistan Customs Service | Regulation of SFEZ
6 | Procedure for cargo movement outbound from TLC at Tajikistan BCP | Tajikistan Border Services | Customs Code of Tajikistan
7 | Fees structure for TLC under the PPP model* | PPP Council | Regulation of SFEZ
8 | Support in developing and integration of a portal for active monitoring of cargo movement and transit to BCP | Tajikistan Customs Service | Customs Code of Tajikistan
9 | Investment promotion and customized incentives for TLC | Ministry of Economic Development and Trade | Investment Promotion Policy
*Applicable only in case of model II of institutional framework which is PPP based
24

## Slide 25: Other external interventions
Enabler
Necessary/Recommended Actions
International trade and transport facilitation
Modernization of border crossing points located in Sugd province
Adoption of Coordinated Border Management
Streamlining of border controls (including food quality, phytosanitary and veterinary controls), especially for perishable goods
Strengthening of the food safety, phytosanitary and veterinary laboratory capacity
Implementation of the e-TIR system, ATA carnet system and CAREC Advanced Transit System in collaboration with Uzbekistan, Kazakhstan and other key export/import/transit countries
Introduction of the electronic CMR consignment note, International Vehicle Weight Certificate and electronic entry permits for trucks in cooperation with key export/import/transit countries
Extension of the Green Corridor arrangement with Afghanistan, Uzbekistan and the Russian Federation to Kazakhstan and other key export/import/transit countries
Application of the Green Corridor arrangement to international shipments to/from the TLC
Development of complimentary transport & logistics infrastructure
Upgrade of the Severnaya street section of the Khujand bypass road
Construction of a railway extension (22 km) that will connect the SFEZ with the existing railway network
Development of an air cargo village at the Khujand International Airport
25

## Slide 26
Way forward and questions
06
26

## Slide 27: Thank You
© 2023 PwC. All rights reserved. Not for further distribution without the permission of PwC. “PwC” refers to the network of member firms of PricewaterhouseCoopers International Limited (PwCIL), or, as the context requires, individual member firms of the PwC network. Each member firm is a separate legal entity and does not act as agent of PwCIL or any other member firm. PwCIL does not provide any services to clients. PwCIL is not responsible or liable for the acts or omissions of any of its member firms nor can it control the exercise of their professional judgment or bind them in any way. No member firm is responsible or liable for the acts or omissions of any other member firm nor can it control the exercise of another member firm’s professional judgment or bind another member firm or PwCIL in any way.

## Slide 28: Cargo demand projections in Sugd region
 | Included in Demand Estimation
 | Excluded from Demand Estimation
Notes: Average Growth rates calculated for 8 years period (2014-2021).
Source: ITC Trade Maps, Compendiums from Sugd Administration.
Cargo profile in Sugd region
2
Cargo demand in Sugd region
1
Agricultural activity:
Generates 3.5 MTPA cargo, Cotton, onions and grains most widely produced crop
Manufacturing activity:
Generates 2.5 MTPA cargo, rubber, plastic, non-metallic mineral products, processed foods
Trading / Import activity:
Generates 4.8 MTPA cargo, out of which 2.9 MTPA can use warehousing and storage facility while rest 40% are minerals which will be directly dispatched to the refineries / buyer
Cargo from extractive industries not considered as these products are transported in bulk and shall not use multiple loading/unloading points
32%
23%
45%
Trade with partner countries of Russian Federation, Kazakhstan and Uzbekistan considered as the major markets from Sugd region
Cargo estimation for Sugd region undertaken by assessing the cargo flows from trade and industries
Value & Volume
(2021)
Growth Rates
Value
(in US$)
Volume
MTPA
Volume
7.70%
1,736 mn
4.8
9.79%
655 mn
1.2
Imports in Sugd
Exports from Sugd
9.79%
1,191 mn
5.9
Trade Cargo
Agriculture activity
Manufacturing activity
Industrial Cargo
Extractive Industry activity
Cargo
Flows
2,930 mn
10.8
A
B
Exports from Sugd
Agriculture activity
Manufacturing activity
Projections
2030
2048
9.6 MTPA
2.8 MTPA
14 MTPA
37 MTPA
15.6 MTPA
77 MTPA
17 MTPA
86 MTPA
Excluding direct dispatch commodities
28
Click to go back to main slide
Final Cargo Estimate under consideration after adjusting the road-rail split 67 MTPA